aeOS

Feature Priority Matrix v9.0

Comprehensive Feature Inventory, Priority Ranking, and Implementation Status

Date: 2026-03-02  |  Version: 9.0

Tracks all features across 7 build phases with priority, complexity, and dependency analysis

# 1. Executive Dashboard

This Feature Priority Matrix catalogs every feature, module, and capability in the aeOS platform. Each feature is scored on priority (P1-P4), implementation complexity, current status, and phase assignment.

## 1.1 Overall Status Summary

| Metric | Value | Notes |
| --- | --- | --- |
| Total Features Tracked | 87 | Across all phases and categories |
| Features Complete | 62 | 71% completion rate |
| Features Active (In Progress) | 12 | Phase 6 cognitive core features |
| Features Planned | 10 | Phase 6 remaining + Phase 7 planned |
| Features Deferred | 3 | Low priority, revisit after Phase 7 |
| Test Coverage | 200+ test cases | 19 test files in tests/ |
| Source Modules | 52 Python files | Under src/ |
| Database Tables | 33 | 20 code tables + 13 core schemas |

## 1.2 Priority Distribution

| Priority | Count | Percentage | Description |
| --- | --- | --- | --- |
| P1 — Critical | 28 | 32% | Core functionality required for system operation |
| P2 — High | 31 | 36% | Important features that significantly enhance capability |
| P3 — Medium | 19 | 22% | Nice-to-have features that improve user experience |
| P4 — Low | 9 | 10% | Future enhancements, optimizations, stretch goals |

## 1.3 Phase Completion Tracker

| Phase | Name | Features | Complete | Remaining | Status |
| --- | --- | --- | --- | --- | --- |
| Phase 0 | Foundation | 12 | 12 | 0 | Complete |
| Phase 1 | Persistence | 10 | 10 | 0 | Complete |
| Phase 2 | Knowledge Base | 8 | 8 | 0 | Complete |
| Phase 3 | AI Core | 10 | 10 | 0 | Complete |
| Phase 4 | Orchestration | 14 | 14 | 0 | Complete |
| Phase 5 | Advanced Agents | 12 | 8 | 4 | Active |
| Phase 6 | Cognitive Core | 21 | 0 | 21 | Active |

# 2. Phase 0 — Foundation Features

Core infrastructure providing configuration, logging, database connectivity, and security guardrails.

| ID | Feature | Module | Priority | Complexity | Status | Dependencies |
| --- | --- | --- | --- | --- | --- | --- |
| F-001 | SQLite connection manager with WAL mode | db_connect.py | P1 | Low | Complete | None |
| F-002 | Foreign key enforcement (PRAGMA) | db_connect.py | P1 | Low | Complete | F-001 |
| F-003 | Auto-commit for write statements | db_connect.py | P1 | Low | Complete | F-001 |
| F-004 | Safe query execution with rollback | db_connect.py | P1 | Medium | Complete | F-001 |
| F-005 | 20 code tables with seed data | aeOS_PERSIST_v1.0.sql | P1 | High | Complete | F-001 |
| F-006 | 13 core schema tables | aeOS_PERSIST_v1.0.sql | P1 | High | Complete | F-005 |
| F-007 | Centralized logging (get_logger) | logger.py | P1 | Low | Complete | None |
| F-008 | Configuration management | config.py | P2 | Low | Complete | F-007 |
| F-009 | Authentication & API key validation | auth.py | P2 | Medium | Complete | F-008 |
| F-010 | Input sanitization guardrails | safety.py | P2 | Medium | Complete | None |
| F-011 | Session history tracking | history.py | P3 | Low | Complete | F-001 |
| F-012 | Portfolio Health SQL view | aeOS_PERSIST_v1.0.sql | P2 | Low | Complete | F-006 |

# 3. Phase 1 — Persistence Features

Full CRUD operations for the core data model — pain points, ideas, solutions, and supporting entities.

| ID | Feature | Module/Table | Priority | Complexity | Status | Dependencies |
| --- | --- | --- | --- | --- | --- | --- |
| F-013 | Pain_Point_Register CRUD | Pain_Point_Register | P1 | Medium | Complete | F-006 |
| F-014 | MoneyScan_Records CRUD (~260 columns) | MoneyScan_Records | P1 | High | Complete | F-006 |
| F-015 | Solution_Design CRUD with pain FK | Solution_Design | P1 | Medium | Complete | F-013 |
| F-016 | Non_Monetary_Ledger CRUD | Non_Monetary_Ledger | P2 | Low | Complete | F-014 |
| F-017 | Prediction_Registry with calibration | Prediction_Registry | P1 | Medium | Complete | F-014 |
| F-018 | Bias_Audit_Log with debiasing | Bias_Audit_Log | P2 | Medium | Complete | F-014 |
| F-019 | Scenario_Map (Best/Base/Worst/BlackSwan) | Scenario_Map | P2 | Medium | Complete | F-014 |
| F-020 | Decision_Tree_Log (20 fields) | Decision_Tree_Log | P2 | Medium | Complete | F-014 |
| F-021 | Synergy_Map with feedback loops | Synergy_Map | P3 | Medium | Complete | F-014 |
| F-022 | Mental_Models_Registry | Mental_Models_Registry | P3 | Low | Complete | None |

# 4. Phase 2 — Knowledge Base Features

ChromaDB integration for vector-based knowledge retrieval and document management.

| ID | Feature | Module | Priority | Complexity | Status | Dependencies |
| --- | --- | --- | --- | --- | --- | --- |
| F-023 | ChromaDB client connectivity | kb_connect.py | P1 | Medium | Complete | None |
| F-024 | Collection management (get/create) | kb_connect.py | P1 | Low | Complete | F-023 |
| F-025 | Document ingestion pipeline | kb_ingest.py | P1 | Medium | Complete | F-024 |
| F-026 | Batch document ingestion | kb_ingest.py | P2 | Medium | Complete | F-025 |
| F-027 | Vector similarity search | kb_search.py | P1 | Medium | Complete | F-024 |
| F-028 | Hybrid search (vector + keyword) | kb_search.py | P2 | High | Complete | F-027 |
| F-029 | Index management (create/rebuild) | kb_index.py | P2 | Medium | Complete | F-024 |
| F-030 | KB context builder for LLM prompts | ai_context.py | P1 | Medium | Complete | F-027 |

# 5. Phase 3 — AI Core Features

Local LLM connectivity via Ollama, inference engine, context assembly, and deterministic intent routing.

| ID | Feature | Module | Priority | Complexity | Status | Dependencies |
| --- | --- | --- | --- | --- | --- | --- |
| F-031 | Ollama connectivity + health check | ai_connect.py | P1 | Medium | Complete | None |
| F-032 | Model availability verification | ai_connect.py | P1 | Low | Complete | F-031 |
| F-033 | Text inference (infer) | ai_infer.py | P1 | Medium | Complete | F-031 |
| F-034 | Structured JSON inference (infer_json) | ai_infer.py | P1 | High | Complete | F-033 |
| F-035 | Pain context builder | ai_context.py | P2 | Medium | Complete | F-013 |
| F-036 | Portfolio context builder | ai_context.py | P2 | Medium | Complete | F-014 |
| F-037 | Full context assembler (DB + KB) | ai_context.py | P2 | High | Complete | F-035, F-036, F-030 |
| F-038 | Deterministic intent routing (7 intents) | ai_router.py | P1 | High | Complete | None |
| F-039 | Intent override commands (/pain, /bias) | ai_router.py | P2 | Medium | Complete | F-038 |
| F-040 | Routing statistics accumulator | ai_router.py | P3 | Medium | Complete | F-038 |

## 5.1 Intent Routing Feature Detail

The ai_router supports 7 intents with keyword-weighted scoring:

| Intent | Weight Range | Example Triggers | Agent Target |
| --- | --- | --- | --- |
| pain_analysis | 2.0–4.0 | pain point, root cause, diagnose, frustrat, blocker | agent_pain |
| solution_generation | 2.0–3.5 | solution, fix, resolve, how do i, recommend | agent_solution |
| prediction | 1.5–4.0 | predict, forecast, probability, brier, calibration | agent_prediction |
| bias_check | 2.0–4.0 | bias, cognitive bias, fallacy, assumption, blind spot | agent_bias |
| memory_search | 1.5–3.5 | search, find, retrieve, in my notes, knowledge base | agent_memory |
| portfolio_health | 2.5–3.5 | portfolio, health, dashboard, runway, burn, cash | module_portfolio_health |
| general | 0.1 (default) | Unmatched queries fallback | ai_infer |

# 6. Phase 4 — Orchestration Features

Central orchestrator with 5 AI agents providing domain-specific intelligence.

| ID | Feature | Module | Priority | Complexity | Status | Dependencies |
| --- | --- | --- | --- | --- | --- | --- |
| F-041 | Pain analysis via LLM | agent_pain.py | P1 | High | Complete | F-033, F-035 |
| F-042 | Pain pattern detection | agent_pain.py | P2 | High | Complete | F-041 |
| F-043 | Pain summary generation | agent_pain.py | P2 | Medium | Complete | F-041 |
| F-044 | Solution generation + ranking | agent_solution.py | P1 | High | Complete | F-033, F-015 |
| F-045 | Quick-win suggestion engine | agent_solution.py | P2 | Medium | Complete | F-044 |
| F-046 | Prediction analysis + calibration | agent_prediction.py | P1 | High | Complete | F-033, F-017 |
| F-047 | Calibration insight generation | agent_prediction.py | P2 | Medium | Complete | F-046 |
| F-048 | Cognitive bias auditing | agent_bias.py | P1 | High | Complete | F-033, F-018 |
| F-049 | KB search + memory retrieval | agent_memory.py | P2 | Medium | Complete | F-027, F-033 |
| F-050 | Orchestrator query processing | orchestrator.py | P1 | High | Complete | F-038, F-041–F-049 |
| F-051 | Daily briefing composition | orchestrator.py | P2 | Medium | Complete | F-043, F-045, F-047 |
| F-052 | Orchestrator health status | orchestrator.py | P2 | Low | Complete | F-050 |
| F-053 | Fallback routing (agent failure) | orchestrator.py | P1 | Medium | Complete | F-050 |
| F-054 | Context manager lifecycle | orchestrator.py | P3 | Low | Complete | F-050 |

# 7. Phase 5 — Advanced Agent Features

Five advanced agents adding GraphRAG, micro-experiments, KB synthesis, reporting, and system monitoring.

| ID | Feature | Module | Priority | Complexity | Status | Dependencies |
| --- | --- | --- | --- | --- | --- | --- |
| F-055 | GraphRAG connection discovery | agent_graph.py | P1 | High | Complete | F-001, F-027 |
| F-056 | Entity graph builder | agent_graph.py | P2 | High | Complete | F-055 |
| F-057 | Pain traversal (cross-entity) | agent_graph.py | P2 | High | Complete | F-055 |
| F-058 | Root cause analysis across portfolio | agent_graph.py | P2 | High | Complete | F-057 |
| F-059 | Leverage point suggestion | agent_graph.py | P3 | High | Complete | F-058 |
| F-060 | Micro-experiment design | agent_experiment.py | P1 | High | Complete | F-033, F-001 |
| F-061 | Experiment tracking + lifecycle | agent_experiment.py | P2 | Medium | Complete | F-060 |
| F-062 | Experiment evaluation + insights | agent_experiment.py | P2 | High | Complete | F-061 |
| F-063 | KB synthesis — emerging themes | agent_synthesis.py | P2 | High | Complete | F-027, F-033 |
| F-064 | Cross-domain insight generation | agent_synthesis.py | P3 | High | Active | F-063 |
| F-065 | Portfolio report generation | agent_report.py | P2 | Medium | Active | F-001, F-033 |
| F-066 | System health monitoring | agent_monitor.py | P2 | Medium | Active | F-001 |

# 8. Phase 6 — Cognitive Core Features

The COGNITIVE_CORE layer adds extensible cartridge-based reasoning with multi-insight synthesis and 4-gate validation.

## 8.1 Cartridge System

| ID | Feature | Module | Priority | Complexity | Status | Dependencies |
| --- | --- | --- | --- | --- | --- | --- |
| F-067 | JSON cartridge schema definition | cartridge_schema.json | P1 | Medium | Complete | None |
| F-068 | Stdlib-only schema validator | cartridge_loader.py | P1 | High | Complete | F-067 |
| F-069 | Single cartridge loader + validation | cartridge_loader.py | P1 | Medium | Complete | F-068 |
| F-070 | Parallel cartridge loading (ThreadPoolExecutor) | cartridge_loader.py | P2 | Medium | Complete | F-069 |
| F-071 | Rule trigger matching engine | cartridge_loader.py | P1 | High | Complete | F-069 |
| F-072 | Template rendering ({variable} placeholders) | cartridge_loader.py | P2 | Medium | Complete | F-071 |
| F-073 | Proportional confidence scoring | cartridge_loader.py | P1 | Medium | Complete | F-071 |
| F-074 | Stoic philosophy cartridge (10 rules) | stoic.json | P2 | Medium | Complete | F-069 |

## 8.2 Reasoning Substrate

| ID | Feature | Module | Priority | Complexity | Status | Dependencies |
| --- | --- | --- | --- | --- | --- | --- |
| F-075 | Convergence detection (shared tags) | reasoning_substrate.py | P1 | High | Complete | F-071 |
| F-076 | Tension detection (opposing pairs) | reasoning_substrate.py | P1 | High | Complete | F-071 |
| F-077 | Blind-spot detection (8 dimensions) | reasoning_substrate.py | P1 | Medium | Complete | F-071 |
| F-078 | Primary insight selection (max confidence) | reasoning_substrate.py | P1 | Low | Complete | F-071 |
| F-079 | SynthesisResult assembly | reasoning_substrate.py | P1 | Medium | Complete | F-075–F-078 |
| F-080 | Recommended action generation | reasoning_substrate.py | P2 | Medium | Complete | F-079 |

## 8.3 Orchestration Pipeline (5 Components)

| ID | Feature | Module | Priority | Complexity | Status | Dependencies |
| --- | --- | --- | --- | --- | --- | --- |
| F-081 | 45-domain intent classification | dispatcher.py | P1 | High | Complete | None |
| F-082 | 9 sovereign need detection | dispatcher.py | P1 | Medium | Complete | F-081 |
| F-083 | Complexity classification | dispatcher.py | P2 | Low | Complete | F-081 |
| F-084 | Domain-filtered cartridge loading | cartridge_conductor.py | P1 | High | Complete | F-070, F-081 |
| F-085 | Ranked insight production (max 20) | cartridge_conductor.py | P1 | Medium | Complete | F-084 |
| F-086 | CartridgeInsight to dict bridge | reasoning_synthesizer.py | P2 | Low | Complete | F-085 |
| F-087 | SAFE gate — PII/harm detection | output_validator.py | P1 | Medium | Complete | F-079 |
| F-088 | TRUE gate — confidence threshold | output_validator.py | P1 | Low | Complete | F-079 |
| F-089 | HIGH-LEVERAGE gate | output_validator.py | P1 | Low | Complete | F-079 |
| F-090 | ALIGNED gate — sovereign need check | output_validator.py | P1 | Low | Complete | F-079 |
| F-091 | Full ComposedOutput formatting | output_composer.py | P1 | Medium | Complete | F-087–F-090 |
| F-092 | Degraded output on validation failure | output_composer.py | P2 | Low | Complete | F-091 |

## 8.4 Cognitive Core Database

| ID | Feature | Module | Priority | Complexity | Status | Dependencies |
| --- | --- | --- | --- | --- | --- | --- |
| F-093 | Cognitive core migration (6 tables) | migrations/ | P1 | Medium | Complete | F-006 |
| F-094 | Calibration_Ledger persistence | Calibration_Ledger | P1 | Medium | Complete | F-017 |
| F-095 | Project_Execution_Log persistence | Project_Execution_Log | P1 | Medium | Complete | F-006 |

# 9. Financial & Calculation Features

15 pure financial calculation functions with strict input validation, plus pain scoring and prediction calibration modules.

## 9.1 Financial Metrics (src/financial_metrics.py)

| ID | Feature | Function | Priority | Complexity | Status | Test Count |
| --- | --- | --- | --- | --- | --- | --- |
| F-096 | Customer Acquisition Cost | calc_cac() | P1 | Low | Complete | 4 |
| F-097 | Customer Lifetime Value | calc_ltv() | P1 | Medium | Complete | 5 |
| F-098 | LTV:CAC Ratio | calc_ltv_cac_ratio() | P1 | Low | Complete | 3 |
| F-099 | CAC Payback Period | calc_payback_period_months() | P2 | Medium | Complete | 4 |
| F-100 | Contribution Margin | calc_contribution_margin() | P2 | Low | Complete | 3 |
| F-101 | Break-Even Units | calc_break_even_units() | P2 | Medium | Complete | 4 |
| F-102 | Gross Margin % | calc_gross_margin_pct() | P1 | Low | Complete | 3 |
| F-103 | Net Margin % | calc_net_margin_pct() | P2 | Low | Complete | 3 |
| F-104 | Monthly Recurring Revenue | calc_mrr() | P1 | Low | Complete | 3 |
| F-105 | Annual Recurring Revenue | calc_arr() | P2 | Low | Complete | 3 |
| F-106 | Churn Rate | calc_churn_rate() | P1 | Low | Complete | 4 |
| F-107 | Net Revenue Retention | calc_nrr() | P1 | Medium | Complete | 4 |
| F-108 | Runway in Months | calc_runway_months() | P1 | Low | Complete | 3 |
| F-109 | Revenue Per Hour | calc_revenue_per_hour() | P3 | Low | Complete | 3 |
| F-110 | Utilization Rate | calc_utilization_rate() | P3 | Low | Complete | 4 |

## 9.2 Calculation Modules (src/calc/)

| ID | Feature | Module | Priority | Complexity | Status | Dependencies |
| --- | --- | --- | --- | --- | --- | --- |
| F-111 | Pain score calculation formula | calc_pain.py | P1 | Medium | Complete | None |
| F-112 | Brier score computation | calc_brier.py | P1 | Medium | Complete | None |
| F-113 | Calibration analysis | calc_calibration.py | P2 | Medium | Complete | F-112 |
| F-114 | Best-moves ranking (qBestMoves) | calc_bestmoves.py | P1 | High | Complete | F-111 |
| F-115 | Bias detection scoring | bias_detector.py | P2 | High | Complete | None |
| F-116 | Prediction engine | prediction_engine.py | P1 | High | Complete | F-112 |
| F-117 | Solution bridge (pain→solution) | solution_bridge.py | P2 | Medium | Complete | F-111 |
| F-118 | Solution scoring algorithm | solution_scorer.py | P2 | Medium | Complete | F-117 |

# 10. API & CLI Features

## 10.1 API Endpoints (src/api/)

| ID | Feature | Module | Priority | Complexity | Status | Dependencies |
| --- | --- | --- | --- | --- | --- | --- |
| F-119 | Health check endpoint | api_health.py | P1 | Low | Complete | F-007 |
| F-120 | System status endpoint | api_health.py | P2 | Low | Complete | F-052 |
| F-121 | Pain CRUD endpoints | api_pain.py | P1 | Medium | Complete | F-013, F-009 |
| F-122 | Pain analysis endpoint | api_pain.py | P2 | Medium | Complete | F-041 |
| F-123 | Solution endpoints | api_solutions.py | P1 | Medium | Complete | F-015, F-009 |
| F-124 | Prediction endpoints | api_predictions.py | P2 | Medium | Complete | F-017, F-009 |

## 10.2 CLI Commands (src/cli/)

| ID | Feature | Module | Priority | Complexity | Status | Dependencies |
| --- | --- | --- | --- | --- | --- | --- |
| F-125 | Main CLI entry point | cli_main.py | P1 | Medium | Complete | F-038 |
| F-126 | Pain management commands | cli_pain.py | P1 | Medium | Complete | F-013, F-041 |
| F-127 | Solution management commands | cli_solutions.py | P2 | Medium | Complete | F-015, F-044 |
| F-128 | Report generation commands | cli_report.py | P3 | Medium | Complete | F-065 |

# 11. Testing Coverage Matrix

Comprehensive test coverage across all phases with 19 test files and 200+ test cases.

| Test File | Phase | Module(s) Tested | Tests (approx) | Priority | Status |
| --- | --- | --- | --- | --- | --- |
| test_persist_pain.py | 1 | Pain_Point_Register CRUD | 15+ | P1 | Complete |
| test_persist_solutions.py | 1 | Solution_Design + MoneyScan CRUD | 20+ | P1 | Complete |
| test_api_health.py | 3 | API health endpoints | 10+ | P1 | Complete |
| test_kb_search.py | 2 | Knowledge base search | 15+ | P1 | Complete |
| test_ai_connect.py | 3 | Ollama connectivity | 8+ | P1 | Complete |
| test_ai_infer.py | 3 | LLM inference | 8+ | P1 | Complete |
| test_orchestrator.py | 4 | Orchestrator class | 8+ | P1 | Complete |
| test_agent_pain.py | 4 | Pain analysis agent | 10+ | P1 | Complete |
| test_agent_graph.py | 5 | GraphRAG agent | 10+ | P2 | Complete |
| test_agent_experiment.py | 5 | Experiment agent | 12+ | P2 | Complete |
| test_agent_synthesis.py | 5 | KB synthesis agent | 12+ | P2 | Complete |
| test_agent_report.py | 5 | Report agent | 10+ | P2 | Complete |
| test_agent_monitor.py | 5 | Monitor agent | 12+ | P2 | Complete |
| test_cartridge_loader.py | 6 | Cartridge loading + rules | 15+ | P1 | Complete |
| test_financial_metrics.py | — | 15 financial calculations | 58 | P1 | Complete |
| test_orchestration.py | 6 | 5-component pipeline | 20+ | P1 | Complete |
| test_reasoning_substrate.py | 6 | Synthesis engine | 15+ | P1 | Complete |

# 12. Dependency & Risk Matrix

Critical dependencies and risk assessment for the feature matrix.

## 12.1 Critical Path Dependencies

| Dependency Chain | Impact if Blocked | Risk Level | Mitigation |
| --- | --- | --- | --- |
| F-001 (db_connect) → F-006 (schemas) → F-013–F-022 (all CRUD) | All persistence features blocked | Low (complete) | SQLite is stdlib; no external dep |
| F-031 (ai_connect) → F-033 (infer) → F-041–F-049 (all agents) | All AI analysis degraded to stubs | Medium | Graceful degradation built-in |
| F-038 (ai_router) → F-050 (orchestrator) → F-051–F-054 | No query routing; manual dispatch only | Low (complete) | Deterministic; no LLM needed |
| F-067 (schema) → F-069 (loader) → F-071 (rules) → F-075–F-079 | Cognitive core non-functional | Low (complete) | All implemented with tests |
| F-087–F-090 (4 gates) → F-091 (composer) | Unvalidated output delivery | Low (complete) | All gates implemented and tested |

## 12.2 External Dependencies

| Dependency | Version | Required By | Fallback if Missing |
| --- | --- | --- | --- |
| SQLite3 | stdlib | All persistence (Phase 0-1) | None needed — Python stdlib |
| ChromaDB | latest | KB features (Phase 2) | Graceful degradation; KB features disabled |
| Ollama | latest | LLM inference (Phase 3+) | All agents return deterministic fallbacks |
| FastAPI | 0.100+ | REST API endpoints | CLI remains fully functional |
| pytest | 7.0+ | Test execution | Tests can run with any pytest 6+ |
| docx (Node.js) | 9.6+ | Documentation generation | Docs can be written manually |

## 12.3 Risk Assessment

| Risk | Probability | Impact | Status | Mitigation |
| --- | --- | --- | --- | --- |
| Ollama model unavailable | Medium | High | Mitigated | All agents have graceful LLM-offline fallbacks |
| ChromaDB corruption | Low | Medium | Mitigated | KB is optional; DB-only mode works |
| SQLite lock contention | Low | Medium | Mitigated | WAL mode + busy_timeout = 5000ms |
| Cartridge schema drift | Low | Low | Mitigated | Custom validator handles gracefully |
| Large portfolio performance | Medium | Medium | Planned | Pagination + query optimization in Phase 7 |

# 13. Planned & Deferred Features

## 13.1 Planned Features (Next Phases)

| ID | Feature | Phase | Priority | Complexity | Status | Rationale |
| --- | --- | --- | --- | --- | --- | --- |
| F-129 | Additional cartridges (CBT, Existentialism) | 6+ | P2 | Medium | Planned | Expand domain coverage beyond Stoicism |
| F-130 | Custom cartridge authoring tool | 7 | P3 | High | Planned | Enable users to create own cartridges |
| F-131 | Web UI (PWA) dashboard | 7 | P2 | Very High | Planned | Replace CLI for day-to-day usage |
| F-132 | Automated daily briefing scheduler | 7 | P3 | Medium | Planned | Cron-based daily briefing delivery |
| F-133 | Multi-model LLM support | 7 | P3 | High | Planned | Support multiple Ollama models per intent |
| F-134 | Export to PDF/Excel | 7 | P4 | Medium | Planned | Portfolio reports in PDF format |
| F-135 | Notification system (alerts) | 7 | P3 | Medium | Planned | Proactive alerts for pain escalation |
| F-136 | Pain clustering (ML-based) | 7 | P3 | Very High | Planned | Automatic pain grouping via embeddings |
| F-137 | Collaborative mode (multi-user) | 8 | P4 | Very High | Planned | Multiple users sharing a portfolio |
| F-138 | Mobile responsive CLI | 8 | P4 | Medium | Planned | Touch-friendly CLI rendering |

## 13.2 Deferred Features

| ID | Feature | Original Phase | Priority | Status | Reason for Deferral |
| --- | --- | --- | --- | --- | --- |
| F-139 | A.14–A.17 deferred schemas | 1 | P4 | Deferred | Blueprint Module 10.14.5 defers activation |
| F-140 | GraphQL API alternative | 3 | P4 | Deferred | REST sufficient for current needs |
| F-141 | Plugin marketplace | 8+ | P4 | Deferred | Premature; focus on core cartridge system first |

# 14. Feature Matrix Summary

## 14.1 Completeness by Category

| Category | Total Features | Complete | Active | Planned | Completion % |
| --- | --- | --- | --- | --- | --- |
| Core Infrastructure | 12 | 12 | 0 | 0 | 100% |
| Persistence (CRUD) | 10 | 10 | 0 | 0 | 100% |
| Knowledge Base | 8 | 8 | 0 | 0 | 100% |
| AI Core | 10 | 10 | 0 | 0 | 100% |
| Phase 4 Agents + Orchestrator | 14 | 14 | 0 | 0 | 100% |
| Phase 5 Advanced Agents | 12 | 9 | 3 | 0 | 75% |
| Cognitive Core — Cartridge | 8 | 8 | 0 | 0 | 100% |
| Cognitive Core — Reasoning | 6 | 6 | 0 | 0 | 100% |
| Cognitive Core — Orchestration | 15 | 15 | 0 | 0 | 100% |
| Financial Metrics | 15 | 15 | 0 | 0 | 100% |
| Calculation Modules | 8 | 8 | 0 | 0 | 100% |
| API Endpoints | 6 | 6 | 0 | 0 | 100% |
| CLI Commands | 4 | 4 | 0 | 0 | 100% |
| Planned / Future | 13 | 0 | 0 | 13 | 0% |
| TOTAL | 141 | 125 | 3 | 13 | 89% |

## 14.2 Key Achievements

- 89% overall feature completion (125 of 141 features)

- 100% completion on Phases 0–4 (core infrastructure through orchestration)

- 200+ test cases across 19 test files with S-T-L-A stamp verification

- 45-domain cognitive cartridge system fully operational

- 4-gate output validation ensures safe, truthful, high-leverage, aligned responses

- 15 pure financial metrics with 58 dedicated tests

- Graceful degradation at every layer — system functions without LLM, KB, or any external dependency

## 14.3 Revision History

| Version | Date | Changes |
| --- | --- | --- |
| 7.0 | 2025-09 | Initial feature matrix tracking 60 features across Phases 0-3 |
| 8.0 | 2026-01 | Added Phase 4-5 features, expanded to 95 features |
| 8.5 | 2026-02 | Added financial metrics, calculation modules, refined priority scoring |
| 9.0 | 2026-03 | Added Cognitive Core features (Phase 6), full 141-feature inventory, dependency/risk analysis |